## Slide 1: Current Board format
The following slides are used in the current version of the game.

## Slide 2
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.
happenchance
cards
On Sprint Planning day the morning is dedicated to planning.
Select backlog items for the sprint & place them on the Sprint Backlog.
Add tasks for each backlog item (see the Sprint Planning Guide)
In the afternoon the team can start the work.
Select a task and move it to the “In Process” column
Place your player marker on your task
Draw a happenchance card
Start each day (except planning day) with a Daily Scrum
For each task in progress, inform each other:
Did you finish the task?
Do you expect to finish it soon and if so when?
Is there an impediment or anything the team should know?
After the Daily Scrum we do the work
If you finish a task…
Update the sprint backlog
Discard your happenchance card
If you are ready to start a new task…
Select another task (if there’s time in the sprint)
Update the sprint backlog
Draw a new happenchance card (one per task in progress)
Finally, move the marker to the next day
On the final day, the morning is similar to prior days: we have a Daily Scrum and then do work.
In the afternoon we stop development work and hold a Review & Retrospective.
Review
Product Owner reviews progress (see Sprint Review Guide)
Product Owner updates the Results
Retrospective
Discuss how you worked together
What worked well? What didn’t?
Decide what, if anything, to change.
Clear the Sprint Backlog for the next sprint.
Daily Instructions
Will Return In…
3 days
2 days
1 day
Scrum
The collaborative board game
Game Board

## Slide 3
Sprint Backlog
Backlog Items
(in-scope this sprint)
Tasks Pending
Tasks In Progress
Tasks Done
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.
Information Radiators

## Slide 4: New Board format design
The following slides are in development and not yet ready to be used.

## Slide 5: Deprecated Board format design
The following slides were either used in a prior version of the game and are now deprecated, or are abandoned designs that were never completed or accepted.

## Slide 6
End of Sprint Results
Value
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
Velocity
Sprint
1
2
3
4
5
6
7
8
10
20
30
40
50
60
70
Value ($m)
Earned Value
Sprint
1
2
3
4
5
6
7
8
10
20
30
40
50
60
70
Effort (points)
Burndown
Information Radiators
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.
Scrum
The collaborative board game
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.

## Slide 7
Sprint Backlog
Backlog Items
In Scope this sprint
Tasks Pending
Tasks In Progress
Tasks Done
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.

## Slide 8: Scrum – The Collaborative Game
happenchance
cards
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.
On Sprint Planning day the morning is dedicated to Sprint Planning.
Select backlog items & place on the Sprint Backlog.
Add tasks for each backlog item (See Sprint Planning Guide)
In the afternoon we can start the work.
Select a task
Update the Sprint Backlog
Draw a happenchance card
Start each day (except planning day) with a Daily Scrum
For each task in progress, inform each other:
Did you finish the task?
Do you expect to finish it soon and if so when?
Is there an impediment or anything the team should know?
After the Daily Scrum we do the work
If you finish a task…
Update the sprint backlog
Discard your happenchance card (unless card says otherwise)
If you are ready to start a new task…
Select another task (if there’s time)
Update the sprint backlog
Draw a new happenchance card (one per task in progress)
Finally, move the marker to the next day
On the final day, the morning is similar to prior days: we have a Daily Scrum and then do work.
In the afternoon we stop development work and hold a Review & Retrospective.
Review
Product Owner reviews progress (see Sprint Review Guide)
Product Owner updates the Results
Retrospective
Discuss how you worked together
What worked well? What didn’t?
Decide what, if anything, to change.
Clear the Sprint Backlog.

## Slide 9: Scrum – The Collaborative Game
End of Sprint Results
Value
1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
Velocity
Day
1
Day
2
Day
3
Day
4
Day
7
Day
8
Day
9
Day
10
Day
5
Day
6
Sprint
1
2
3
4
5
6
7
8
10
20
30
40
50
60
70
Value ($m)
Earned Value
Sprint
1
2
3
4
5
6
7
8
10
20
30
40
50
60
70
Effort (points)
Burndown
happenchance
cards
Information Radiators
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.

## Slide 10: Daily Instructions
Start each day (except planning day) with a Daily Scrum
For each task in progress, inform each other:
Did you finish the task?
Do you expect to finish it soon and if so when?
Is there an impediment or anything the team should know?
After the Daily Scrum we do the work
If you finish a task…
Update the sprint backlog
Discard your chance card (unless card says otherwise)
If you are ready to start a new task…
Select another task (if there’s time)
Update the sprint backlog
Draw a new chance card (one per task in progress)
Finally, move the marker to the next day
On Sprint Planning day the morning is dedicated to Sprint Planning.
Select backlog items & place on the Sprint Backlog.
Add tasks for each backlog item (See Sprint Planning Guide)
In the afternoon we can start the work.
Select a task
Update the Sprint Backlog
Draw a chance card
On the final day, the morning is similar to prior days: we have a Daily Scrum and then do work.
In the afternoon we stop development work and hold a Review & Retrospective.
Review
Product Owner reviews progress (see Sprint Review Guide)
Product Owner updates the Results
Retrospective
Discuss how you worked together
What worked well? What didn’t?
Decide what, if anything, to change.
Clear the Sprint Backlog.
= 1 day
= 2 days
= 3 days
or
or
or
Role die to estimate tasks
Day 1 – Sprint Planning
Work Day
Day 10 – Review & Retrospective
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.

## Slide 11: Daily Instructions
Start each day (except planning day) with a Daily Scrum
For each task in progress, inform each other:
Did you finish the task?
Do you expect to finish it soon and if so when?
Is there an impediment or anything the team should know?
After the Daily Scrum we do the work
If you finish a task…
Update the sprint backlog
Discard your chance card (unless card says otherwise)
If you are ready to start a new task…
Select another task (if there’s time)
Update the sprint backlog
Draw a new chance card (one per task in progress)
Finally, move the marker to the next day
On Sprint Planning day the morning is dedicated to Sprint Planning.
Select backlog items & place on the Sprint Backlog.
Add tasks for each backlog item (See Sprint Planning Guide)
In the afternoon we can start the work.
Select a task
Update the Sprint Backlog
Draw a chance card
On the final day, the morning is similar to prior days: we have a Daily Scrum and then do work.
In the afternoon we stop development work and hold a Review & Retrospective.
Review
Product Owner reviews progress (see Sprint Review Guide)
Product Owner updates the Results
Retrospective
Discuss how you worked together
What worked well? What didn’t?
Decide what, if anything, to change.
Clear the Sprint Backlog.
= 1 day
= 2 days
= 3 days
or
or
or
Role die to estimate tasks
Day 1 – Sprint Planning
Work Day
Day 10 – Review & Retrospective
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.

## Slide 12
© 2016-2018 Tim Snyder & Derek Lane, All Rights Reserved Worldwide.